AI OPEN INNOVATION CHALLENGE 2026

CASE 1 — CREATING CUSTOMS DECLARATION WITH OCR

Case Provider: Cikarang Dry Port

PROPOSAL SUBMISSION

FlashPort

Snap. Extract. Declare.

An AI-Powered Mobile Solution for Automated Customs Declaration

Powered by YOLO v8  ·  Gemini Vision LLM  ·  Flutter  ·  CEISA Host-to-Host API

TEAM IDENTITY

| Team Name | Teknik Logistik |
| --- | --- |
| Team Leader Name | Bayu Pratama Putra Gunawan |
| Participant Category | Student |
| WhatsApp No. | 081280791933 |
| Email | bayupratamagunawan30@gmail.com |
| Institution | President University |
| Link Portfolio | https://github.com/BayuGunawan |
| Members Name and Roles | Bayu Pratama Putra Gunawan — Project Manager & AI Engineer Myat Min Thu — Mobile Developer (Flutter) Matthew Nazim — Backend & API Integration Jonathan Gifford — UI/UX Designer |

EXECUTIVE SUMMARY

FlashPort is an AI-powered mobile application that eliminates the manual burden of customs declaration preparation for importers and exporters in Indonesia. The system captures trade documents — Bills of Lading, Packing Lists, and Commercial Invoices — via a Flutter mobile app, then passes them through a two-stage computer vision pipeline: YOLO v8 for real-time document region detection, followed by a Gemini Vision LLM for context-aware field extraction. The output is a validated, correctly formatted customs declaration transmitted directly to the CEISA system via Host-to-Host API.

The core problem is clear: manually transcribing data from multi-page trade documents into the CEISA format is slow, error-prone, and causes costly port delays. FlashPort compresses this process from several hours to under three minutes. Before submission, a proprietary Risk Scorer — trained on historical CEISA acceptance and rejection patterns — generates a score from 0 to 100 and flags specific fields likely to cause rejection. This pre-submission intelligence has no equivalent in the current Indonesian customs technology landscape.

This solution directly supports Cikarang Dry Port's mission to accelerate logistics efficiency and positions Indonesian trade infrastructure at the forefront of AI-driven customs modernisation.

PROBLEM STATEMENT

| Selected Case | Case 1 — Creating Customs Declaration with OCR |
| --- | --- |
| Sub-Case | Full-stack AI solution: OCR model, user dashboard, CEISA integration, notification system |
| Main Objective 1 | Reduce customs declaration preparation from 2–4 hours to under 3 minutes using FlashPort's YOLO + LLM pipeline |
| Main Objective 2 | Eliminate manual data entry errors with AI-powered field validation and pre-submission risk scoring |
| Main Objective 3 | Create a seamless Flutter mobile bridge between Indonesian traders and the CEISA government system |

PROBLEM DEFINITION

What is the Main Problem?

Customs declaration preparation in Indonesia remains a predominantly manual process. Importers and exporters must manually transcribe data from physical documents into the CEISA digital system. A single shipment may involve dozens of line items, and each field must match the government's required format precisely. Any discrepancy — a mistyped HS Code, an inconsistent declared value, or a missing field — results in rejection, port delays, and financial penalties. The existing process averages two to four hours per declaration and is entirely dependent on the availability of trained customs brokers.

Who is Impacted and to What Scale?

The problem affects a wide and economically significant set of stakeholders. Small and medium enterprises importing components for manufacturing are most directly impacted, as they lack dedicated compliance teams. Freight forwarders and licensed customs brokers (PPJK) process hundreds of declarations each month under severe time pressure. At the macro level, Cikarang Dry Port handles thousands of container movements annually; each delayed declaration contributes directly to port congestion, increased demurrage costs, and reduced throughput. Indonesia's logistics performance has consistently ranked below its regional peers, with customs clearance procedures identified as a key friction point by the World Bank.

Prove the Problem

According to the World Bank Logistics Performance Index 2023, Indonesia ranked 63rd globally, with customs efficiency cited as one of its weakest dimensions. A 2022 survey by the Indonesian Logistics and Forwarders Association (ALFI) found that over 60% of its members identified manual document processing as the primary cause of customs delays. A standard PIB (Pemberitahuan Impor Barang) declaration with 15 or more product lines can take two to four hours for an experienced broker to complete correctly. CEISA rejection rates due to formatting or data errors remain high, and each rejection triggers a correction-and-resubmission cycle that extends cargo release times by one to three business days — a direct cost to industry.

PROBLEM SOLUTION

Main Solution

FlashPort is a Flutter mobile application backed by a FastAPI server and a two-stage AI computer vision pipeline. The first stage uses YOLO v8, a state-of-the-art real-time object detection model, custom-trained to identify and localise specific regions of customs documents — including the shipper/consignee block, item table, HS Code fields, and value declarations — in under 40 milliseconds. This precision region extraction removes irrelevant background information and focuses the subsequent AI on exactly the right data, dramatically improving accuracy over whole-document OCR approaches.

The second stage passes the YOLO-cropped and OpenCV-enhanced regions to a Gemini Vision LLM, which reads the document the way an expert human does: understanding context, inferring partially obscured text, and mapping each extracted value directly to the CEISA JSON schema. The assembled declaration is then validated by a custom Risk Scorer ML model, which generates a 0-to-100 risk score and highlights any fields likely to trigger inspection or rejection. Once approved by the user, the final payload is AES-256 encrypted and submitted to CEISA via the Host-to-Host REST API. The CEISA response is parsed and displayed in plain language on the user's Flutter dashboard, with real-time push notifications for status changes.

System Architecture

Figure 1: FlashPort — Three-Layer System Architecture

| INPUT LAYER | AI ENGINE LAYER | OUTPUT LAYER |
| --- | --- | --- |
| Physical docs (BL, CIPL, Invoice) PDF / image uploads Flutter camera capture | YOLO v8 Document Detector OpenCV Pre-processor Vision LLM OCR (Gemini) Field Mapper & Validator Risk Scorer (ML) CEISA Formatter | CEISA API Host-to-Host PIB Declaration submitted Jalur status (Hijau/Kuning/Merah) Flutter dashboard & push alerts |

YOLO v8 operates on the edge (device or local server), minimising latency. Vision LLM inference runs on cloud GPU. CEISA integration is server-side for security.

How Does the Solution Work? — YOLO-Driven Pipeline

Figure 2: FlashPort — Full AI Processing Pipeline (YOLO → OCR → Validate → Submit)

| 01 | Camera / Upload Input User photographs or uploads document via Flutter app. Image sent to the YOLO v8 detection module. |
| --- | --- |
| 02 | YOLO v8 — Document Region Detection YOLO v8 model (custom-trained on customs documents) detects and localises document regions: header block, item table, shipper/consignee fields, and stamp areas — in under 40ms on mobile. |
| 03 | OpenCV Pre-processing Detected regions undergo perspective correction, deskew, contrast enhancement, and noise reduction using OpenCV to maximise subsequent OCR accuracy. |
| 04 | Vision LLM OCR — Field Extraction Pre-processed regions are fed to a Vision LLM (Gemini Vision API) which reads context-aware text and maps each field directly to the CEISA data schema (JSON output). |
| 05 | Validation + Risk Scoring Extracted JSON is validated against BTKI HS Code database, CIF value benchmarks, and a custom Risk Scorer ML model trained on historical CEISA acceptance patterns. |
| 06 | CEISA Host-to-Host Submission Final validated payload is AES-256 encrypted and submitted via CEISA REST API. Response is parsed and surfaced to the user in plain language on the Flutter dashboard. |

The inclusion of YOLO v8 as the first stage of the pipeline is a deliberate engineering decision that separates FlashPort from any existing customs software. Traditional OCR systems apply text recognition to the entire document, wasting compute on irrelevant content and producing noisy, hard-to-map outputs. YOLO's region-detection approach means the Vision LLM receives clean, contextually bounded image patches — exactly the right data in the right area — which dramatically improves both speed and extraction accuracy.

IMPACT & OUTCOME

Key Benefits of Adopting the Solution

For importers and exporters, FlashPort fundamentally changes the economics of customs compliance. The most immediate benefit is time: a process that previously consumed two to four hours of skilled labour is compressed to under three minutes of guided mobile interaction. This democratises access to accurate customs filing, allowing SMEs without in-house expertise to compete on the same compliance footing as large corporations with dedicated teams. The pre-submission Risk Scorer further reduces the financial risk of each declaration by warning users before — not after — a costly CEISA rejection.

For Cikarang Dry Port and the broader logistics ecosystem, faster and more accurate declarations translate directly into reduced port congestion, higher container throughput, and improved Bea Cukai relationships. Freight forwarders gain a productivity multiplier: the same broker who could handle eight declarations per day can now handle significantly more, without adding headcount. The YOLO-based pipeline also enables automatic support for any new document format — from any country of origin — simply by retraining the model, eliminating the brittle template-maintenance burden of conventional OCR systems.

Short and Mid-Term Outcomes

Short-Term (by 30 June 2026 — Video Submission):

- YOLO v8 model trained and demonstrated on at least 3 customs document types (BL, Invoice, Packing List)

- End-to-end OCR pipeline demonstrated: YOLO detection → OpenCV → Gemini Vision → CEISA JSON output

- Flutter app shell with camera scan, field review screen, and mock CEISA dashboard

- Demo video submitted showing complete scan-to-declaration workflow

Mid-Term (31 August 2026 — Final Submission):

- Full CEISA Host-to-Host live integration with real API credentials from Cikarang Dry Port partnership

- YOLO model accuracy above 92% on diverse document formats collected during company visit

- OCR extraction accuracy exceeding 95% on validated test set

- Risk Scorer trained on real CEISA acceptance/rejection data from company visit

- Flutter app feature-complete on iOS and Android: scan, review, edit, submit, dashboard, notifications

- CEISA rejection rate for FlashPort declarations measurably below manual-submission baseline

- Security audit completed: AES-256, OAuth 2.0, JWT, TLS 1.3 all verified

INNOVATION & DIFFERENTIATION

What Makes Our Solution Different?

FlashPort introduces three innovations that have no equivalent in the current Indonesian customs technology landscape.

The first and most distinctive innovation is the use of YOLO v8 as the front-end of the AI pipeline. YOLO (You Only Look Once) is a real-time object detection architecture capable of identifying and localising multiple document regions simultaneously in a single forward pass. By training YOLO on a labelled dataset of Indonesian customs documents, FlashPort can instantly locate the specific fields that matter — shipper block, item table, HS Code column, CIF values — and extract them as precisely bounded image patches before any OCR is applied. No existing Indonesian customs software uses object detection at this stage. The result is not only higher accuracy, but also robustness to documents of any orientation, any quality, and from any shipping company worldwide.

The second innovation is the pre-submission Risk Scorer. No existing customs software in Indonesia provides importers with a predictive risk assessment before they submit a declaration to CEISA. FlashPort analyses the assembled declaration against patterns learned from thousands of CEISA interactions and generates a score from 0 to 100, alongside field-level explanations. This gives users the intelligence to fix problems before they become costly rejections — a capability that has direct, measurable financial value for every importer.

The third innovation is the Flutter-native mobile-first architecture. Customs declaration software has historically been desktop-bound, requiring specialist workstations and trained operators. FlashPort is designed for the warehouse floor, the container yard, and the logistics office — anywhere a smartphone has a camera and a data connection. Flutter's single codebase deploys natively on both iOS and Android, reaching the full breadth of the Indonesian import/export workforce.

Positioning Compared to Existing Approaches

Figure 3: FlashPort vs. Existing Solutions — Feature Comparison

| Feature | Manual Process | Existing Systems | FlashPort |
| --- | --- | --- | --- |
| Document Input | Physical only | PDF / web form | Camera, PDF, any format, any language |
| Object Detection | Human eyes only | None / template-based | YOLO v8 real-time region detection |
| OCR Accuracy | Human (error-prone) | Template OCR (~75%) | YOLO + Vision LLM (>95%) |
| Risk Scoring | None | None | AI pre-submission Risk Score (0–100) |
| Mobile App | None | Web-only / desktop | Full native Flutter app (iOS + Android) |
| CEISA Integration | Manual submission | Semi-automated | Full Host-to-Host API, encrypted |
| Processing Time | 2–4 hours | 30–60 minutes | Under 3 minutes |
| Error Detection | After CEISA rejection | After CEISA rejection | Before submission |
| Multi-doc Support | One document at a time | Limited | BL + Invoice + PL simultaneously |
| Bilingual Support | Depends on operator | Indonesian only | Indonesian + English detection |

Existing customs software in Indonesia — including generic ERP modules and the government CEISA web portal — operates on a form-filling paradigm: the user reads the physical document and types each field manually. These tools address the submission channel but not the data extraction problem. FlashPort addresses both ends of the workflow simultaneously, and introduces the YOLO detection layer that makes the OCR stage faster, more accurate, and more robust than any template-based alternative.

TECHNICAL APPROACH

Main Technologies

Figure 4: FlashPort — Full Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Mobile App | Flutter (iOS & Android) | Cross-platform native app with camera, dashboard, and real-time alerts |
| Object Detection | YOLO v8 (custom-trained) | Fast document region detection and localisation on-device |
| Image Processing | OpenCV (Python) | Perspective correction, deskew, contrast enhancement |
| OCR / AI Engine | Gemini Vision API (Google) | Context-aware text extraction and field mapping from documents |
| AI Validation | Custom ML Model (Python / XGBoost) | Risk scoring, HS Code verification, anomaly detection |
| Backend API | FastAPI (Python) | Business logic, CEISA integration, auth management |
| CEISA Integration | REST API Host-to-Host (DJBC) | Encrypted PIB submission and real-time feedback loop |
| Database | PostgreSQL + Redis | Persistent declaration storage and fast response caching |
| Security | AES-256, OAuth 2.0, JWT, TLS 1.3 | End-to-end data protection in transit and at rest |
| Notifications | Firebase Cloud Messaging (FCM) | Real-time push alerts to Flutter mobile users |
| CI/CD & Infra | Docker, Kubernetes, Google Cloud | Scalable, containerised, auto-scaling deployment |

The technology stack is selected for reliability, scalability, and alignment with Indonesian regulatory requirements. All components are deployable on Indonesian-region cloud infrastructure, supporting compliance with Government Regulation No. 71 of 2019 on electronic system data localisation.

YOLO v8 — Implementation Detail

YOLO v8 (Ultralytics) is the current state-of-the-art in real-time object detection and is the first stage of the FlashPort AI pipeline. The model will be custom-trained on a labelled dataset of Indonesian customs documents — Bills of Lading, Commercial Invoices, and Packing Lists — collected during preparation and supplemented by real-world documents obtained during the Cikarang Dry Port company visit. The training dataset will be annotated with bounding boxes for the following document regions: shipper and consignee block, item description table, HS Code column, quantity and unit columns, CIF value fields, and document number/date fields.

The trained YOLO model will be exported to ONNX format for efficient inference, achieving detection latency under 40ms per document image on standard mobile-grade server hardware. Each detected region is extracted as a separate image patch and passed individually to the OpenCV pre-processor, which applies adaptive thresholding, perspective transform, and denoising before forwarding to the Vision LLM. This two-stage approach means the LLM receives clean, focused inputs rather than entire noisy document images, reducing token consumption and improving extraction accuracy.

Technology Selection Rationale

Flutter was selected for the mobile layer because it compiles to native ARM code for both iOS and Android from a single Dart codebase, providing true native performance for the camera module, real-time scanner overlay, and animated dashboard — capabilities that are critical for a positive user experience in a document scanning application. FastAPI was chosen for the backend because of its exceptional throughput and seamless Python integration with the AI libraries used across the pipeline. Gemini Vision was selected as the OCR LLM because of its demonstrated ability to handle mixed-language documents, scanned images, and unstructured layouts — all common in international trade documents. PostgreSQL with Redis caching provides reliable ACID-compliant storage with fast session and response caching for the CEISA API connection.

Solution Algorithm — Step by Step

Stage 1 (YOLO Detection): The camera image or uploaded file is passed to the YOLO v8 model which outputs bounding box coordinates and confidence scores for each detected document region in a single 40ms forward pass.

Stage 2 (OpenCV Pre-processing): Each detected bounding box region is cropped and processed: perspective correction, deskew, adaptive contrast enhancement, and Gaussian noise removal are applied in sequence.

Stage 3 (Gemini Vision LLM Extraction): Pre-processed image patches are sent to the Gemini Vision API with a structured prompt specifying the CEISA field schema. The LLM returns a validated JSON object containing all extracted field values.

Stage 4 (Validation Engine): The JSON output is checked against the BTKI HS Code database (offline cached), CIF value plausibility using Bank Indonesia exchange rate feeds, and cross-referenced shipper/consignee data from the user's import history.

Stage 5 (Risk Scorer): A gradient-boosted classifier (XGBoost) trained on anonymised historical CEISA outcomes assigns a risk score (0–100) and produces field-level risk flags with plain-language explanations displayed in the Flutter app.

Stage 6 (CEISA Submission): The validated JSON is formatted per CEISA Host-to-Host API specification, AES-256 encrypted, and transmitted via TLS 1.3. The CEISA response (acceptance, rejection, channel assignment) is parsed and surfaced to the user with push notification via Firebase Cloud Messaging.

Primary Data and Input Used

The primary input data consists of three categories of trade documents: Bills of Lading (issued by shipping lines), Commercial Invoices and Packing Lists (issued by exporters), and supplementary certificates such as Certificates of Origin. These documents arrive as camera photographs via the Flutter app or as PDF file uploads. The YOLO v8 model requires a labelled training dataset of customs documents, which will be assembled from publicly available shipping document samples and augmented with real documents collected during the Cikarang Dry Port company visit. HS Code validation uses the official BTKI tariff database (updated quarterly). Currency rates are fetched in real time via the Bank Indonesia API. The Risk Scorer is trained on anonymised CEISA submission outcomes, which Cikarang Dry Port can provide as a strategic partner.

Security and Scalability

All data in transit between the Flutter app and the FastAPI backend is encrypted using TLS 1.3. Declaration payloads transmitted to CEISA are additionally encrypted with AES-256 per the Host-to-Host API specification. User authentication uses OAuth 2.0 with JWT tokens and enforced session expiry. The backend is containerised with Docker and deployed on Kubernetes, enabling horizontal auto-scaling as user volume grows. The YOLO inference service, Vision LLM proxy, and CEISA integration layer are independently scalable microservices, ensuring that high document volume during peak trade periods does not degrade response times across the system.

IMPLEMENTATION FEASIBILITY

Invention Status

| ✔ Idea | Mockup / UI Prototype | POC | Prototype | Pilot |
| --- | --- | --- | --- | --- |

Current stage: Idea. The FlashPort concept, system architecture, AI pipeline design, and technology stack have been fully defined and documented. The development roadmap is aligned with the competition timeline below. A functional prototype demonstrating the YOLO + OCR pipeline and Flutter UI is the primary deliverable for the 30 June video submission.

Is the Innovation Realistic to Build?

Yes, and the feasibility argument rests on four pillars. First, all core technologies — YOLO v8, Gemini Vision API, Flutter, FastAPI, and the CEISA Host-to-Host API — are mature, commercially available, and well-documented. The team does not build foundational models from scratch; it integrates and orchestrates best-in-class components. Second, YOLO v8 training on a custom document dataset is a well-established computer vision task achievable in days on consumer-grade GPU hardware or Google Colab. Third, the CEISA Host-to-Host API is an officially documented integration point that Cikarang Dry Port already operates within. Fourth, the development scope is modular: the YOLO pipeline, Risk Scorer, and CEISA integration are independent services that can be built and tested in parallel by different team members, reducing delivery risk substantially.

Development Roadmap — Aligned to Competition Timeline

Figure 5: FlashPort — Competition-Aligned Development Roadmap

| PHASE 1 — PROPOSAL & VIDEO SUBMISSION (Now → 30 June 2026) |  |  |
| --- | --- | --- |
| Date | Milestone | Key Activities / Deliverables |
| 12 June | Semifinalist Announcement | Confirmation of selection; team roles finalised |
| 13–18 June | Architecture & Sprint Planning | Define YOLO training dataset, API contracts with CEISA, Flutter app wireframes, FastAPI project structure |
| 19–24 June | YOLO Model Training + OCR Proof of Concept | Train YOLO v8 on customs document dataset; demonstrate end-to-end OCR pipeline on at least 3 document types; begin Flutter UI shell |
| 25–29 June | Mock-up Dashboard & Video Production | Record walkthrough video showing: document scan, AI extraction, risk score output, and simulated CEISA response |
| 30 June | VIDEO SUBMISSION DEADLINE | Submit demo video and updated proposal |
| PHASE 2 — MENTORING, COMPANY VISIT & FULL BUILD (10 July → 31 August 2026) |  |  |
| Date | Milestone | Key Activities / Deliverables |
| 10 July | Finalist Announcement | Confirmed as finalist; receive mentoring schedule |
| 20–24 July | Mentoring & Coaching (Online) | Intensive online sessions: refine YOLO model, improve OCR accuracy, strengthen CEISA integration, polish Flutter UX |
| 27–31 July | Company Visit — Cikarang Dry Port (On-site) | Observe real document workflows; collect training data for YOLO; validate CEISA API integration with actual shipment formats; refine risk scorer with real rejection patterns |
| 1–20 August | Full Implementation Sprint | Complete YOLO + OpenCV pipeline; full CEISA Host-to-Host live integration; Flutter app feature-complete (scan, review, dashboard, notifications); Risk Scorer trained on real data; security audit |
| 21–28 August | Testing, QA & Final Polish | End-to-end testing with pilot users; load testing; bug fixes; final presentation preparation |
| 31 August | FINAL SUBMISSION DEADLINE | Submit functional prototype, source code, technical documentation, and final presentation |

The roadmap is built directly around the competition timeline: Phase 1 delivers a demonstrable proof-of-concept for the 30 June video submission, and Phase 2 delivers a fully functional, tested, and CEISA-integrated product for the 31 August final submission. The company visit (27–31 July) at Cikarang Dry Port is a critical milestone for collecting real training data for the YOLO model and validating the CEISA integration with actual shipment formats.

Business Model and Sustainability

Figure 6: FlashPort — Business Model Canvas Summary

| BMC Component | Description |
| --- | --- |
| Value Proposition | Reduce customs declaration preparation from 2–4 hours to under 3 minutes. Eliminate manual errors with AI. Provide pre-submission risk scoring that no existing Indonesian customs system offers. |
| Customer Segments | SME importers and exporters, freight forwarders, licensed customs brokers (PPJK), and large manufacturing companies in Cikarang and other industrial zones. |
| Revenue Streams | SaaS subscription (monthly/annual tiers by declaration volume), pay-per-declaration model for low-volume SMEs, enterprise licensing for logistics companies. |
| Key Activities | AI model development and continuous retraining, CEISA API maintenance, YOLO model improvement with new document formats, customer onboarding and support. |
| Key Resources | AI and mobile engineering team, CEISA Host-to-Host API access, YOLO training dataset (customs documents), cloud computing infrastructure. |
| Key Partners | Cikarang Dry Port, DJBC (Directorate General of Customs and Excise), ALFI / GAFEKSI logistics associations, Google Cloud (Gemini API), Firebase. |
| Cost Structure | Cloud infrastructure (compute for YOLO + LLM inference), Gemini API usage, development team, regulatory compliance, customer support operations. |
| Customer Channels | Direct B2B sales to logistics companies, Flutter app distribution (App Store + Google Play), partnerships with freight forwarder associations. |

FlashPort operates on a Software-as-a-Service model with three tiers. The Starter tier targets individual importers and small freight forwarders at a low monthly flat rate with a per-declaration limit. The Professional tier offers unlimited declarations and API access for mid-size logistics companies. The Enterprise tier is custom-priced for large organisations, including on-premise deployment for data security compliance. Revenue from subscriptions covers cloud infrastructure costs from the first full quarter post-launch. Long-term sustainability is further supported by a data partnership model: anonymised, aggregated insights from declaration patterns can be licensed to trade finance institutions and insurance providers, creating a secondary revenue stream that strengthens the business without adding cost to users.

ATTACHMENT & REFERENCE

Deliverable Note

This proposal represents the Idea stage of FlashPort. A functional prototype demonstrating the YOLO v8 document detection pipeline, Gemini Vision OCR extraction, Flutter mobile UI, and simulated CEISA response will be developed and submitted as a demo video by 30 June 2026, in accordance with the competition timeline. The full working application with live CEISA integration will be submitted as the final deliverable by 31 August 2026.

References

- World Bank Group. (2023). Logistics Performance Index 2023. World Bank Open Data. https://lpi.worldbank.org

- Indonesian Logistics and Forwarders Association (ALFI). (2022). Survey on Customs Processing Bottlenecks in Indonesian Logistics Operations.

- Directorate General of Customs and Excise (DJBC). (2024). CEISA 4.0 Host-to-Host API Integration Guide. Ministry of Finance of the Republic of Indonesia.

- Government of the Republic of Indonesia. (2019). Government Regulation No. 71 of 2019 on the Implementation of Electronic Systems and Transactions (PP PSTE).

- Indonesian Central Bureau of Statistics (BPS). (2023). Foreign Trade Statistics of Indonesia — Import and Export Volume Report 2022–2023.

- Bank Indonesia. (2024). API Reference: Exchange Rate Data Service. https://www.bi.go.id/id/statistik/informasi-kurs

- Ultralytics. (2024). YOLOv8 Documentation and Model Training Guide. https://docs.ultralytics.com

- Google DeepMind. (2024). Gemini Vision API Technical Reference. https://ai.google.dev/gemini-api

- Flutter. (2024). Flutter Documentation — Cross-Platform Mobile Development. https://flutter.dev/docs

- OpenCV. (2024). OpenCV Python Documentation — Image Processing and Computer Vision. https://docs.opencv.org/4.x/d6/d00/tutorial_py_root.html

Thank you for considering FlashPort for the AI Open Innovation Challenge 2026. We are committed to delivering a solution that genuinely transforms customs declaration efficiency for Indonesian importers, exporters, and the Cikarang Dry Port ecosystem — combining YOLO object detection, Vision LLM intelligence, and a Flutter-native mobile experience into a product no existing system can match.

— Team FlashPort